# A Case Study and Audit of an Enterprise Endpoint Protection and Security Training Initiative

## Executive Summary

This report provides a comprehensive analysis of a network security upgrade project undertaken by a B2B software development company. It begins with a summary of the project's context, execution, and outcomes, followed by a rigorous audit of the initiative against a formal security awareness training policy framework. The analysis culminates in a series of strategic recommendations designed to enhance the client's long-term security posture.

The subject of this case study is a software development firm founded in 2009, employing 57 staff members across its head office in London and a satellite office in New York.1 The company specializes in providing bespoke web-based CRM applications to organizations in the financial services sector.1 The impetus for the project was a series of significant operational and security challenges. These included pervasive PC performance issues frustrating staff, a high volume of IT support tickets diagnosed as "malware or antivirus issues," and, most critically, an enterprise-wide antivirus solution that had not been updated for over eight months.1 This lapse in security placed both the company's internal data and sensitive client data at severe risk, particularly within a complex, mixed-platform IT environment comprising both Windows and Apple OSX systems.1

The implemented solution, orchestrated by the managed service provider "Our IT Department," was a dual-pronged initiative. The technological component involved replacing the outdated antivirus software with Sophos Endpoint Protection, an enterprise-grade threat prevention suite. This was complemented by a human-factor intervention consisting of mandatory information security awareness training for all staff members.1

The project yielded significant positive outcomes. The deployment of the Sophos suite was completed remotely across both the London and New York offices in a single day with no disruption to business operations. Post-implementation, the client experienced a marked improvement in security, achieving enterprise-level protection against modern cyber threats. This led to a substantial increase in staff productivity due to fewer malware-related performance issues and a corresponding decrease in security-related IT support tickets. The client has continued to use the solution for two years, reporting high levels of satisfaction with its performance and stability.1

While the project was an undeniable operational success, a formal audit against the security training framework provided in the "Security Awareness Training Policy" 1 reveals notable gaps in governance, program design, and performance measurement. The analysis indicates that the training component, while beneficial, was executed as a one-time event rather than as part of a continuous, metrics-driven security awareness program. Key deficiencies include the absence of formal policy documentation, a lack of ongoing refresher training, and no formal assessment mechanisms to measure knowledge retention or training effectiveness. This report concludes with strategic recommendations to address these gaps, aiming to transition the client from a reactive project-based approach to a mature, proactive, and sustainable security culture.

## Part I: Project Framework and Policy Reconstruction

This section deconstructs the narrative of the security upgrade project 1 and reorganizes its elements into the formal structure of a comprehensive security policy, as outlined in the provided training framework.1 This translation from a reactive intervention to a proactive policy framework illuminates the project's strategic underpinnings.

### 1. Purpose

The primary purpose of this initiative was to address critical deficiencies in the client's cybersecurity posture and resolve related operational inefficiencies. The project was triggered by immediate business pains, including widespread staff complaints about poor PC performance and a high number of IT support tickets attributed to malware.1

However, the strategic purpose extended far beyond resolving these surface-level symptoms. A foundational audit conducted by the new IT provider revealed a severe underlying risk: the existing antivirus solution was outdated by over eight months, rendering it ineffective against contemporary cyber threats.1 This created a "ticking time bomb" that jeopardized not only the company's own data but also the sensitive client data retained during the development of financial services applications.1 Therefore, a core purpose of the project was to mitigate this significant business and reputational risk.

Furthermore, the initiative was forward-looking, aiming to align the company's security practices with emerging regulatory requirements. The selection of the Sophos solution was explicitly influenced by the need to "contribute to their compliance before the GDPR regulations come into effect".1 This demonstrates that the project's purpose was not merely a technical fix but a strategic effort to elevate the client's overall security maturity. It represented a fundamental shift from a reactive, break-fix model of IT management to a proactive, risk-managed, and compliant security posture. The initial comprehensive "IT Infrastructure audit" and "traffic light report" are indicative of this strategic, diagnostic-led approach, which framed the entire intervention as a holistic improvement of security governance.1

### 2. Scope

The scope of the project was comprehensive, encompassing the client's entire organizational and technological footprint across its international operations.

- Personnel: The initiative applied to all 57 staff members employed by the company.1

- Geographic Locations: The project was executed simultaneously at the company's two offices: the head office in London and the satellite office in New York.1

- Technological Assets: The scope covered a diverse and heterogeneous IT environment. This included the removal of the old antivirus solution and the deployment of the new endpoint protection suite on 50 PCs, 10 laptops, 3 servers, and an unspecified number of mobile devices.1

- Platform Diversity: A critical element of the scope was the mixed-platform environment, which included both Windows and Apple OSX-based servers and workstations.1

The breadth and complexity of this scope underscore a key challenge in modern IT management: securing and managing a geographically dispersed and technologically diverse infrastructure. The successful execution of the project—a remote, single-day rollout with "zero disruption"—was contingent upon the selection of a solution capable of handling this complexity.1 The case study highlights that ongoing administration for both the London and New York offices is handled from a single "web-based management console".1 This reveals a crucial dependency: the project's scope directly informed the solution's technical requirements, making robust, cross-platform centralized management a non-negotiable feature for success.

### 3. Policy Objectives

The project's high-level purpose was translated into a set of specific, multi-faceted objectives that addressed operational, security, and compliance needs simultaneously.

- Enhance Threat Awareness and Security Culture: A primary objective was to "develop and improve their information security awareness in the workplace" through targeted training sessions. This was deemed necessary after the initial audit revealed that many staff members "lacked knowledge and awareness of the latest network security threats".1

- Ensure Secure Handling of Sensitive Data: Given the client's work with financial services organizations, a critical objective was to protect "not just their own personal data but any client data that was being retained on their network".1 This objective directly influenced the choice of an enterprise-grade solution over cheaper alternatives.

- Achieve and Maintain Regulatory Compliance: A forward-looking objective was to implement a security solution that would serve as a foundational component of the company's GDPR compliance strategy. The need to prepare for these impending regulations was a key driver in the decision-making process.1

- Improve Operational Efficiency and Productivity: An immediate and tangible objective was to resolve the persistent performance issues that were hampering employee productivity. The project aimed to "greatly increase productivity throughout the company" by reducing the frequency of "antivirus/malware related issues on their PCs".1

The success of the initiative can be attributed to its design, which holistically addressed a convergence of these distinct business pressures: internal operational friction (low productivity), external security threats (malware, ransomware), and future regulatory demands (GDPR). A solution that addressed only one or two of these areas would have been incomplete. By tackling all three, the project was positioned as a strategic investment in business resilience and risk mitigation, rather than a mere operational expense.

### 4. Implementation Process Flow

The project followed a logical and structured process, moving from diagnosis to implementation and ongoing management. This flow reflects a best-practice consulting methodology.

- Initial Engagement and Infrastructure Audit: The process began when the client switched to "Our IT Department's Fully Managed IT Support service." The first task was to conduct a comprehensive "IT Infrastructure audit" to establish a baseline of the client's systems and identify vulnerabilities.1

- Reporting and Strategic Recommendation: The audit findings were compiled into a "traffic light report" and presented to the client's management team. This report detailed the risks associated with the outdated antivirus software and included a formal proposal to replace it with Sophos Endpoint Protection.1

- Management Approval and Planning: Following the presentation, "The client agreed with our proposal," providing the necessary buy-in and formal approval to proceed with the implementation.1 This step was crucial for securing resources and ensuring organizational alignment.

- Technology Deployment: The technical implementation was executed with remarkable efficiency. It involved the removal of the existing antivirus solution and the remote rollout of the Sophos suite across all designated devices (PCs, laptops, servers, mobile) in both the London and New York offices. This entire process was completed within a single day with "zero disruption to the client's operations".1

- Security Awareness Training Delivery: Concurrently with the technology deployment, the human-factor component was addressed. The IT provider organized and delivered "a number of group training sessions" for London-based staff in person. The training for the New York office was conducted remotely via "a number of video conferencing sessions".1

- Ongoing Management and Maintenance: Post-deployment, the process transitioned into a continuous management phase. All ongoing tasks, including the deployment of updates and system monitoring for both offices, are maintained remotely from a central "web-based management console".1

This methodical process flow was fundamental to the project's success. The principle of "diagnosis before prescription"—conducting a thorough audit before recommending a solution—built a strong business case, fostered management trust, and provided the detailed technical information necessary for a flawless deployment. The "zero disruption" outcome was not merely a product of efficient tools but a direct result of this meticulous preparation and planning phase.

### 5. Roles and Responsibilities

The case study implicitly defines the roles and responsibilities of the key stakeholders involved in the project, aligning with the structure of a formal policy framework.1

- IT Security Team (External Consultant - "Our IT Department"): This entity acted as the strategic partner and implementer. Their responsibilities were extensive, including: conducting the initial infrastructure audit; analyzing findings and preparing the recommendation report; proposing the specific technical and training solution; managing the entire remote deployment and rollout; designing and delivering security awareness training to all staff; and providing ongoing remote management, maintenance, and support for the endpoint protection suite.1

- Senior Management (Client): The client's management team served as the project sponsor and authorizer. Their key responsibilities included: engaging the new IT provider; receiving and reviewing the IT infrastructure audit and traffic light report; evaluating the proposed solution and its business case; formally approving the project and its associated budget; and championing the initiative within the organization, which implicitly included ensuring staff participation in the mandatory training sessions.1

- Employees (Client Staff): The end-users within the company were the primary beneficiaries of the project. Their responsibilities included: participating in the group training sessions to improve their security awareness; and implicitly, adhering to the new security practices and utilizing the new tools to maintain a secure working environment.1

- Previous IT Incumbent (Implicit Role): The actions—and inaction—of the prior IT service provider established the baseline of risk. By diagnosing a "high percentage of support tickets" as malware-related yet failing to notify management of this "persistent problem," they demonstrated a failure in the proactive governance and strategic communication expected of a modern IT partner.1

This delineation of roles highlights a critical shift in the function of an IT service provider. The failure of the previous incumbent was not merely technical but strategic. In contrast, "Our IT Department" assumed a role that transcended technical implementation, encompassing risk assessment, strategic planning, regulatory guidance (GDPR), and employee education. This positions the modern Managed Service Provider (MSP) as a comprehensive security partner responsible for technology, processes, and people.

### 6. Program Components

The solution was composed of two distinct but symbiotic components: a sophisticated technology suite and a targeted human-factor intervention.

- Technology Component (Sophos Endpoint Protection): This formed the core technical defense layer. The case study specifies that this was not a traditional, signature-based antivirus product. Instead, it is described as a "highly advanced threat prevention solution" that "correlates threat indicators" to proactively block a wide range of attack vectors, including web and application exploits, malicious URLs, and malicious code.1 The suite's specific features included CryptoGuard anti-ransomware, anti-malware, web security, and malicious traffic detection. A key feature for this specific client was its ability to run seamlessly in a cross-platform environment, protecting both Windows and OSX systems. The solution also included an advanced "web-based management console" that enabled complete remote deployment and administration.1

- Human Component (Staff Awareness Training): This component was designed to strengthen the "human firewall." The decision to include training was a direct result of observations made during the initial audit, where the consulting team "spent some time with the staff" and identified a significant "lack of knowledge and awareness of the latest network security threats".1 This observation was corroborated by the high number of malware-related support tickets. The training was delivered in "group training sessions" with the explicit goal of developing and improving "information security awareness in the workplace".1

The architecture of this two-part program reflects a core tenet of modern cybersecurity: defense-in-depth requires addressing both technological and human vulnerabilities. The project implementers correctly identified that even the most advanced security software could be circumvented by an uninformed user who, for example, clicks on a phishing link or installs an unwanted application. The technology component and the human component were therefore not independent solutions but a single, integrated strategy. The technology provided the automated shield, while the training aimed to reduce the number of user-initiated actions that would test that shield.

### 7. Reporting & Compliance

The project incorporated mechanisms for ongoing operational reporting and was explicitly designed to address the client's regulatory compliance obligations.

- Reporting: The primary mechanism for ongoing reporting and operational control is the "web-based management console" included with the Sophos Endpoint Protection suite.1 This centralized dashboard allows the IT provider to "deploy, manage and maintain the protection suite on every machine across the network in London and New York".1 While the case study does not detail specific report formats (e.g., monthly threat summaries), this console serves as the real-time system of record for the security status of all protected endpoints, providing the data necessary for continuous monitoring and management.

- Compliance: A significant driver for the project, and a key justification for selecting a premium enterprise solution, was regulatory compliance. The case study states that it was "vitally important for our client to implement a solution that would contribute to their compliance before the GDPR regulations come into effect next year".1 This consideration was paramount because the client handles personally identifiable data belonging to third parties in the financial services sector. The choice of Sophos over "cheaper threat prevention solutions" was a strategic decision to invest in a tool that could provide the robust protection and auditable controls required under a stringent data protection regime like GDPR.1

This demonstrates how compliance requirements can function as a powerful catalyst for security investment. The impending GDPR deadline created the necessary business urgency and provided a compelling justification for management to approve a more comprehensive—and likely more expensive—solution. The conversation was effectively shifted from a simple comparison of software costs to a strategic discussion about mitigating the significant financial and reputational risks of non-compliance and data breaches.

### 8. Incident Handling Transformation

The implementation of the new solution fundamentally transformed the client's approach to handling security incidents, moving it from a reactive and manual model to a proactive and automated one.

- Before the Project: The previous incident handling process was entirely reactive. A security incident would typically manifest as a user-facing problem, such as poor PC performance or a visible malware infection. The process would be initiated by an employee logging a support ticket. The IT team would then investigate and remediate the issue on a case-by-case basis. This model was inefficient, leading to significant employee downtime and a high volume of support requests. Crucially, it addressed only the symptoms of the problem without tackling the root cause of the infections.1

- After the Project: The new model is characterized by proactive prevention and automated response. The Sophos solution operates continuously to "block web and application exploits, dangerous URLs, potentially unwanted apps and malicious code" before they can impact the user's machine.1 This is supplemented by "automated scanning and updates," ensuring that protection is always current.1 When a threat is detected, the system can automatically neutralize it. This shift dramatically reduces the need for manual intervention. The direct result is a significant decrease in security-related incidents reaching the end-user, which is evidenced by the fact that "Less support tickets are being logged" with the IT service desk.1

This transformation yielded a significant operational dividend. By automating the bulk of threat detection and response, the project shifted the security burden from costly, reactive human labor (both IT staff and the affected employees) to an efficient, proactive system. This freed up IT resources to focus on more strategic tasks and minimized the productivity losses previously caused by system downtime, creating a virtuous cycle of improved security and operational efficiency.

### 9. Post-Implementation Evaluation & Outcomes

The long-term evaluation of the project, conducted two years after implementation, confirms its sustained success and validates the initial investment. The outcomes were positive across multiple domains.

- Enhanced Security Posture: The most fundamental outcome was a dramatic improvement in the company's security. The client now "enjoys the highest level of enterprise protection against the latest network security threats," a stark contrast to its previous state of high vulnerability.1

- Increased Staff Productivity: The resolution of the chronic performance issues had a direct positive impact on the workforce. The report notes that "staff are experiencing less antivirus/malware related issues on their PCs which has greatly increased productivity throughout the company".1

- Improved Operational Efficiency: The proactive and automated nature of the new solution led to a measurable reduction in the operational burden on the IT support team. The key metric for this success is that "Less support tickets are being logged with our IT service desk team".1

- Sustained Client Satisfaction and Longevity: Perhaps the most compelling evidence of the project's success is its longevity and the client's continued satisfaction. The case study concludes by stating, "The client has now been using Sophos Endpoint Protection suite for 2 years. They are very happy with the performance of the solution and the fact that the number of viruses/malware related IT issues has been significantly reduced".1

This two-year follow-up is a critical piece of data. While many IT projects can claim success immediately after a smooth deployment, this long-term validation demonstrates that the solution was not only well-implemented but also scalable, manageable, and effective over a meaningful business cycle. It elevates the project from a successful one-time fix to a sustainable, long-term strategic asset, proving its enduring value and strong return on investment.

## Part II: Comprehensive Security Program Audit

This section provides a formal audit of the security initiative described in the case study.1 The project is evaluated against the structured criteria of the Security Awareness Training Policy framework.1 Each audit item is assessed based solely on the information provided in the case study, with detailed findings and implications discussed.

### Table 1: Governance & Policy Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments / Findings |
| --- | --- | --- |
| Is the training policy approved by senior management? | Partial | The overall project, which included the training component, was formally proposed to and approved by the management team: "The client agreed with our proposal".1 However, there is no evidence of a standalone, documented | training policy being approved. The approval was for a project, not a formal, ongoing policy. |
| Is the policy reviewed and updated at least annually? | No | The case study describes a one-time intervention conducted at the start of a new IT support contract.1 There is no mention of any process for annually reviewing or updating the security awareness training content or its delivery, which is a key requirement for a mature program.1 |
| Are roles and responsibilities for training clearly defined? | Partial | The roles are implicitly defined by action. "Our IT Department" was responsible for delivering the training, and client management was responsible for approving it.1 However, these roles are not formally documented as they would be in a policy document.1 For instance, the ongoing responsibility for security awareness (e.g., of an internal CISO or HR department) is not specified. |
| Is there a backup trainer or alternate training plan? | Not Specified | The case study provides no information regarding contingency planning for the training delivery. It is unclear what would have happened if the designated trainers from "Our IT Department" were unavailable. This is a minor operational gap but points to the informal, project-based nature of the training initiative. |

### Table 2: Training Program Design Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments/Findings |
| --- | --- | --- |
| Does the program include onboarding training for new hires? | No | The training was delivered as a single event for all existing staff at the time of the project's implementation.1 The case study does not mention any process or provision for training employees hired after this initial rollout, which is a critical component of a sustainable security culture.1 |
| Are phishing simulations and real-world scenarios included? | No | The training is described as "group training sessions" to improve "information security awareness".1 There is no mention of any practical, interactive components like phishing simulations or scenario-based exercises. This is a significant design weakness, as passive learning is often less effective than active testing in preparing employees for real-world threats. |
| Is there role-based training for different departments? | No | The training was delivered in "group training sessions" to all staff, suggesting a one-size-fits-all approach.1 There is no indication that the content was tailored for specific roles (e.g., finance, development, management) that might face different types of threats or have different data handling responsibilities. |
| Is the training material updated regularly for new threats? | No | As the training was a one-time event, there is no process described for updating the material to reflect the evolving threat landscape.1 The knowledge imparted to employees two years ago may be insufficient to defend against new attack vectors like AI-driven spear phishing or emerging ransomware techniques. |

### Table 3: Training Delivery & Frequency Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments / Findings |
| --- | --- | --- |
| Are refresher trainings conducted more than once a year? | No | The training appears to have been a singular event at the project's outset.1 The audit framework 1 recommends at least annual refresher training to combat knowledge decay and keep security top-of-mind. The absence of a refresher schedule is a major gap in the program's long-term effectiveness. |
| Are multiple formats used (online, workshops, posters)? | Partial | The training was delivered using two formats: in-person workshops for the London office and video conferencing for the New York office.1 While this shows adaptability, it does not include other common formats for continuous reinforcement, such as email campaigns or awareness posters, as suggested by the framework.1 |
| Is training mandatory for all employees, including contractors? | Partial | The text implies the training was for all 57 staff members.1 However, the scope of the policy in the framework document explicitly includes contractors.1 The case study does not specify whether the client uses contractors or if they would be included in such training. |
| Are missed trainings tracked and rescheduled? | Not Specified | The case study does not provide details on the logistics of the training sessions, including how absences were handled. A formal program would include a process for tracking attendance and ensuring that any employees who missed the initial session receive the training at a later date. |

### Table 4: Assessment & Tracking Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments/Findings |
| --- | --- | --- |
| Is a post-training assessment conducted? | Not Specified | There is no mention of any quiz, test, or formal knowledge assessment being conducted after the training sessions.1 Without assessment, it is impossible to objectively measure the immediate effectiveness of the training, gauge knowledge retention, or identify areas where the content may have been unclear. |
| Are employees who fail simulations given remediation? | No | As no phishing simulations were conducted, there is consequently no process for providing remedial training to employees who might repeatedly fail such tests. This leaves the organization unable to identify and support its highest-risk users. |
| Are training completion records maintained by HR? | Not Specified | The case study does not mention the creation or maintenance of training records.1 A formal program, as outlined in the framework 1, would require HR or a similar function to maintain records for compliance and audit purposes. |
| Is there a system to track repeat offenders? | No | The concept of "repeat offenders" (e.g., employees who consistently click on phishing links or violate policy) is not addressed. The program lacks the assessment and tracking mechanisms necessary to identify such patterns of behavior. |

### Table 5: Reporting & Compliance Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments/Findings |
| --- | --- | --- |
| Are training results reported to management? | Partial | The overall project outcomes (reduced tickets, increased productivity) were implicitly reported, as evidenced by the client's long-term satisfaction.1 However, there is no evidence that specific | training results (e.g., assessment scores, attendance rates) were formally reported to management, as there is no indication such metrics were collected. |
| Is there a defined process for policy acknowledgment? | No | The case study does not mention employees being required to sign a form acknowledging they have received the training and understand their security responsibilities.1 This is a standard component of formal security programs 1 and represents a gap in compliance and HR governance. |
| Are non-compliance cases handled with defined penalties? | No | Without a formal, acknowledged policy, there can be no defined process for handling non-compliance. The case study does not address the topic of penalties or corrective actions for employees who might disregard security practices. |

### Table 6: Post-Training Evaluation Audit

| Audit Item | Yes/No/Partial/Not Specified | Comments/Findings |
| --- | --- | --- |
| Is training effectiveness measured using metrics/KPIs? | Partial | The case study provides one lagging, indirect metric for the overall project's success: "Less support tickets are being logged".1 While valuable, this does not specifically isolate and measure the effectiveness of the | training component. The program lacks proactive Key Performance Indicators (KPIs) for training, such as phishing simulation click-rates or pre- and post-training assessment scores. |
| Is there a continuous improvement plan based on incidents? | No | The program described is static. There is no mention of a feedback loop where lessons learned from security incidents (even those prevented by Sophos) are used to update and improve future training content.1 |
| Are lessons learned used to update future trainings? | No | As there is no schedule for future training, there is logically no process for updating it with lessons learned. The program lacks the cyclical nature of a mature security awareness initiative where content continually evolves based on the threat landscape and internal incident data. |

## Part III: Gap Analysis and Strategic Recommendations

The audit conducted in Part II reveals a clear distinction between the project's tactical success and its strategic maturity. While the one-time intervention was highly effective in resolving the client's immediate security and operational issues, it does not constitute a sustainable, long-term security awareness program. The primary gaps identified relate to the "one-and-done" nature of the training, a complete absence of formal assessment and metrics, and a lack of overarching program governance and policy documentation.

The following analysis synthesizes these findings and provides a series of actionable recommendations. These recommendations are designed to build upon the project's successful foundation, helping the client transition from a state of improved security to a culture of continuous security improvement. This evolution is critical for maintaining resilience against an ever-changing threat landscape.

### Table 7: Gaps & Recommendations

| Gap Identified | Risk / Impact | Recommendation |
| --- | --- | --- |
| One-Off Training Initiative | Knowledge Decay & Threat Evolution: The training was delivered only once at the project's inception.1 Over two years, employee awareness of the initial training will inevitably diminish. Furthermore, the training content is now outdated and does not cover new and emerging threats (e.g., AI-powered social engineering, advanced ransomware tactics), gradually re-introducing significant human-factor risk into the organization. | Implement a Continuous Security Awareness Program: Establish a formal, documented training schedule. This program should include mandatory annual refresher training for all staff to reinforce core concepts. Supplement this with quarterly micro-learning modules or security bulletins, delivered via email or an online portal, that focus specifically on new and relevant threats. This creates a culture of ongoing learning rather than a single compliance event. |
| Lack of Practical Assessment & Metrics | Inability to Measure Effectiveness & Identify Weaknesses: The program lacks phishing simulations and post-training knowledge assessments.1 Without these metrics, the company cannot objectively prove the return on investment of its training efforts, identify high-risk employees who may require targeted remedial training, or tailor future content to address specific, demonstrated knowledge gaps. The organization is effectively "flying blind" regarding the true strength of its human firewall. | Introduce a Metrics-Driven Assessment Framework: Conduct quarterly randomized phishing simulations to establish a baseline security posture (e.g., click-through rate, reporting rate) and track improvement over time. Implement a short, mandatory quiz after all formal training modules to assess knowledge retention. Report these KPIs to management to demonstrate program value, justify continued investment, and guide the continuous improvement of the training content. |
| Absence of Formal Policy and Governance | Lack of Accountability and Enforceability: There is no evidence of a formal, documented Information Security Policy that employees must review and acknowledge.1 This creates ambiguity around security expectations and makes it difficult to hold employees accountable for security lapses. It fosters an inconsistent security culture and creates potential legal and compliance liabilities, especially under regulations like GDPR. | Develop and Implement a Formal Information Security Policy: Create a clear, concise policy document that outlines key employee responsibilities, including acceptable use of company assets, secure data handling procedures, password requirements, and the process for reporting security incidents. Require all employees and contractors to read and digitally sign this policy upon onboarding and annually thereafter as a condition of network access. Ensure these acknowledgment records are maintained by the HR department, as suggested in the framework.1 |
| No Onboarding Process for New Hires | Inconsistent Security Baseline: The training was provided only to staff present at the time of the rollout.1 Any employee hired over the subsequent two years has not received this foundational security training. This creates a two-tiered workforce with inconsistent levels of security awareness, and each new, untrained employee represents a potential entry point for an attack. | Integrate Security Training into the Employee Onboarding Process: Work with the HR department to make security awareness training a mandatory module in the onboarding checklist for all new employees, to be completed within their first week of employment. This ensures that a consistent security baseline is established for every individual who joins the organization, closing a critical and continuous vulnerability. |

#### Works cited

- Antivirus-Case-Study.pdf